Sprint 4 – Implementation (40%/100%)

GitHub Repository: <https://github.com/kartowka/ProjectManagement>

Website Link: <https://projectmanagmentsce.herokuapp.com/>

Team Members:

Sharon Yaroshetsky – 207948381

Anthony Eitan Fleysher – 203192331

Sitara Alayev – 321967556

Yehudit Mandelboim – 313526675

* Before we start with the formal explanation, first we want to introduce changes that have been made to Epics, requirements and more:
  + We have added a new Epic named “Travel Insurance” as requested from our mentor which serves as the addition for this Sprint.

Link to the new epic in Clubhouse: [Travel Insurance](https://app.clubhouse.io/team10-projecmanagement/epic/291/travel-insurance).

* + Some requirements were renamed for better understanding and grammar purposes & because after Sprint 3 we understood better was we wanted to do in this Sprint.
  + We have added A bunch of new requirements, we understood the feedback that was given to us in Sprint 3 and added around ~85 new requirements which correspond to buttons, and around ~30 freshly new requirements.
  + 13 Requirements were deleted & replaced to ones that matched a better implementation.

Overview:

In the final Sprint, we were tasked to implement the remaining of the system requirements (40%) we wrote in Sprint 2, just like in the previous Sprint, we divided the work among us and managed to achieve around 99% of the logic we were trying to achieve.

As for communication, we continued to use Slack for cross-notification convenience as described in more detail in the previous Sprint document.

Division of Work:

|  |  |
| --- | --- |
| Sprint 3 – 60% of REQ | Sprint 4 – 40% of REQ |
| Header Judy & Sitata | Authorization (REQ #2) **Sharon & Eitan** |
| Users & Their Permissions Sharon & Eitan | Patient Page(REQ #4-8) **Judy & Sitata** |
| Homepage Judy & Sitata | Doctor Page(REQ #13-22) **Judy & Sitata** |
| Signup Page Sharon & Eitan | Web Search Engine **Sharon & Eitan** |
| Login Page Sharon & Eitan | Appointment Management **Judy & Sitata** |
| Authorization (REQ #1) Sharon & Eitan | Appointments Record **Judy & Sitata** |
| Patient Page (REQ #1-3, 9-16) Judy & Sitata | Patient Satisfaction **Judy & Sitata** |
| Doctor Page (REQ #1-12) Judy & Sitata | Forum **Sharon & Eitan** |
| 404 – Not Found Sharon & Eitan | *~Travel Insurance*~ **Sharon & Eitan** |
| Footer Sharon & Eitan |  |
| Non-Functional Sharon & Eitan |  |
| Database Sharon & Eitan |  |

We divided the work in the same way we divided it in the previous Sprint, but we will copy-paste to here for any case:

First, we decided to split ourselves to two teams, because both parties worked on different projects beforehand so the chemistry was already there, then we randomly divided the epics between us, there was nothing special about how we divided it since no one had any background in full-stack development, 1 team took more back-end epics, and other one took more front-end epics.

* In the week-by-week report there are some epics from the previous Sprint that couldn’t be finished then or got some new requirements to them.

Week-by-week report:

* Week 1 (09.05 – 15.05):
  + Finished Epics:
    - Database, Authentication, Travel Insurance, Header, Forum, Users & Their Permissions.
  + Started Epics:
    - Patient Page, Doctor Page, Web Search Engine.
  + Unscheduled Epics:
    - Patient Satisfaction, Appointment Management, Appointments Record.
* Week 2 (16.05 – 22.05):
  + Finished Epics:
    - Web Search Engine, Admin Page.
  + Started Epics:
    - Patient Satisfaction, Appointment Management, Appointments Record.
  + Unscheduled Epics: NONE.
* Week 3 (23.05 – 30.05):
  + Finished Epics:
    - Patient Satisfaction, Appointment Management, Appointments Record, Patient Page, Doctor Page.
  + Started Epics: NONE.
  + Unscheduled Epics: NONE.
* Additionally, AND MOST IMPORTANTLY, through all of the development process, we polished every epic & requirement while putting a BIG emphasize on system logic (which got re-vamped a couple of times) and security breaches.

Difficulties Encountered During Development Process:

Same Same different Sprint

Additional Info:

* There is no reason to input a real credit card number in the travel insurance booking, it had a validation system with a generator that generates valid numbers of different card types.

Work Management

Notes:

* All LEO times are estimated and calculated by the start & end days of each REQ in Clubhouse.
* All LEO times are cumulative and the total time for each Epic is written down beneath each table
* Some Requirements got 2 owners so the LEO time is actually 2 times bigger.

Header

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 308 | 30m | 09.05.2021 | 09.05.2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 104 |
| 309 | 30m | 09.05.2021 | 09.05.2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 104 |
| 418 | 30m | 28.05.2021 | 28.05.2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 104 |
| 419 | 30m | 28.05.2021 | 28.05.2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 104 |
| 420 | 30m | 28.05.2021 | 28.05.2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 104 |
| 421 | 30m | 28.05.2021 | 28.05.2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 104 |

Total: 3h \* 2 people = 6h

Users & Their Permission

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 133 | 1h | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 130 |
| 135 | 2h | 24.05.21 | 24.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 115, 129, 134 181, 234 |
| 136 | 1h | 16.05.21 | 16.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 54, 129, 134, 168 |
| 137 | 2.5h | 17.05.21 | 17.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 55, 129, 134, 168 |
| 138 | 1h | 17.05.21 | 17.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 56, 129, 134, 168 |
| 346 | 30m | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 117, 128, 129, 139 |
| 348 | 2.5h | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 139, 313 |
| 349 | 30m | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 134, 139, 248, 249 |
| 350 | 30m | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 118, 128, 129, 139 |
| 351 | 30m | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 139, 290 |
| 352 | 30m | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 134, 290 |
| 353 | 30m | 14.05.21 | 14.05.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 139, 317 |

Total: 13h \* 2 people = 26h

Forum

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 117 | 7h | 13/05/2021 | 13/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 137 |
| 118 | 9h | 13/05/2021 | 13/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 117, 331 |
| 247 | 10h | 13/05/2021 | 13/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 134, 325 |
| 248 | 2h | 13/05/2021 | 13/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 134, 330 |
| 249 | 2h | 13/05/2021 | 13/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 139, 330 |
| 250 | 2h | 13/05/2021 | 13/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 334 |
| 290 | 2h | 13/05/2021 | 13/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 134, 340 |
| 313 | 30m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 139, 323 |
| 314 | 30m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 130, 324 |
| 315 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129 |
| 316 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129 |
| 317 | 1h | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 139, 338 |
| 319 | 30m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 139, 325 |
| 320 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 321 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 322 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 323 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 324 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 325 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 326 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 327 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 328 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 329 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 330 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 331 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 332 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 333 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 334 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 335 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 336 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 337 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 338 | 5m | 14/05/2021 | 14/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 339 | 5m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 340 | 5m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 341 | 5m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 342 | 5m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 343 | 5m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 344 | 5m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 345 | 5m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128 |
| 384 | 30m | 15/05/2021 | 15/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 134, 334 |

Total: 39.3h \* 2 people = 78.6

Admin Page

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 267 | 5m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 129, 130, 265 |

Total: 5m \* 2 people = 10m

Authorization

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 158 | 5h | 12/05/2021 | 12/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 128, 129, 130, 265 |

Total: 5h \* 2 people = 10h

Database

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 310 | 1h | 11.5.21 | 11.5.21 | Sharon Yaroshetsky & Anthony Eitan Fleysher | - |

Total: 1h \* 2 people = 2h

Travel Insurance

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 292 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 308, 309 |
| 293 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 294 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 295 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 296 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 297 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 298 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 299 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 300 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 301 | 2h | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 302 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 303 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 99, 292, 310 |
| 304 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 305 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 306 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 307 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 311 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 312 | 10m | 11/05/2021 | 11/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 385 | 10m | 25/05/2021 | 25/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |

Total: 5h \* 2 people = 10h

Web Search Engine

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 54 | 5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 308, 309 |
| 55 | 15m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 56 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 172 | 20m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 173 | 20m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 175 | 20m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 176 | 15m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 177 | 10m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 178 | 15m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 184 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 185 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 187 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 99, 292, 310 |
| 188 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 189 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 190 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 354 | 15m | 17/05/2021 | 17/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 355 | 1.5h | 16/05/2021 | 16/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 367 | 5m | 18/05/2021 | 18/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 368 | 5m | 18/05/2021 | 18/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 369 | 10m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 370 | 10m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 371 | 10m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 372 | 10m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 373 | 10m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 374 | 10m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 375 | 20m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 376 | 20m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 377 | 20m | 19/05/2021 | 19/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292, 310 |
| 382 | 5m | 24/05/2021 | 24/05/2021 | Sharon Yaroshetsky & Anthony Eitan Fleysher | 292,310,269 |

Total: 19.41h \* 2 people 40h

Appointment Management

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#id** | **LEO** | **Start of Development** | **End of Development** | **Owner** | **Dependencies by #id** |
| 58 | 5h | 18.5.2021 | 22.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 60 | 2h | 20.5.2021 | 20.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 180 | 4h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 234 | 4.5h | 16.5.2021 | 20.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406134,139,127 |
| 256 | 5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 115,234 |
| 258 | 5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 115,234 |
| 378 | 0.5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 379 | 2h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 380 | 3h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234115, |
| 381 | 5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 386 | 0.5h | 16.5.2021 | 20.5.2021 | Yehudit Mandelboim & Sitara Alayev | 256 |
| 387 | 1h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 256 |
| 389 | 4.5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 256 |
| 391 | 0.5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 256 |
| 392 | 5h | 20.5.2021 | 25.5.2021 | Yehudit Mandelboim & Sitara Alayev | 256 |
| 396 | 2h | 22.5.2021 | 24.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234,256 |
| 397 | 2h | 16.5.2021 | 20.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 398 | 3h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 406 | 5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234,181 |
| 407 | 0.5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 408 | 4h | 20.5.2021 | 25.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 409 | 5h | 20.5.2021 | 25.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 410 | 0.5h | 20.5.2021 | 25.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 411 | 4h | 20.5.2021 | 25.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 412 | 4.5h | 20.5.2021 | 25.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 413 | 0.5h | 20.5.2021 | 25.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 414 | 5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 415 | 0.5h | 16.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 416 | 2h | 16.5.2021 | 22.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 417 | 3h | 27.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 423 | 0.5h | 28.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |
| 424 | 0.5h | 16.5.2021 | 22.5.2021 | Yehudit Mandelboim & Sitara Alayev | 234 |
| 425 | 0.5h | 16.5.2021 | 22.5.2021 | Yehudit Mandelboim & Sitara Alayev | 406 |

Total: 52h \* 2 people = 104h

Patient Profile

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#id** | **LEO** | **Start of Development** | **End of Development** | **Owner** | **Dependencies by #id** |
| 148 | 1h | 26.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 258 |
| 149 | 1h | 26.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 258 |
| 150 | 1h | 26.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 148 |
| 151 | 1h | 26.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 258 |
| 157 | 1h | 26.5.2021 | 28.5.2021 | Yehudit Mandelboim & Sitara Alayev | 258 |

Total: 5h \* 2 people = 10h

Appointments Record

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#id** | **LEO** | **Start of Development** | **End of Development** | **Owner** | **Dependencies by #id** |
| 52 | 3h | 18.5.2021 | 20.5.2021 | Yehudit Mandelboim & Sitara Alayev | 115,234 |
| 59 | 2h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 140 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 141 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 142 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 143 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 144 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 145 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 147 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |
| 179 | 1h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52,181 |
| 190 | 0.5h | 20.5.2021 | 23.5.2021 | Yehudit Mandelboim & Sitara Alayev | 52 |

Total: 10h \* 2 people = 20h

Patient Satisfaction

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#id** | **LEO** | **Start of Development** | **End of Development** | **Owner** | **Dependencies by #id** |
| 57 | 2h | 25.5.2021 | 27.5.2021 | Yehudit Mandelboim & Sitara Alayev | 169 |
| 169 | 3h | 25.5.2021 | 27.5.2021 | Yehudit Mandelboim & Sitara Alayev |  |
| 191 | 0.5h | 25.5.2021 | 27.5.2021 | Yehudit Mandelboim & Sitara Alayev | 169 |
| 92 | 0.5h | 25.5.2021 | 27.5.2021 | Yehudit Mandelboim & Sitara Alayev | 169 |

Total: 6h \* 2 people = 12h

Doctor Profile

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| #id | LEO | Start of Development | End of Development | Owner | Dependencies by #id |
| 47 | 1h | 26/05/2021 | 26/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 48 | 1h | 27/05/2021 | 27/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 52 | 1h | 17/05/2021 | 17/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 53 | 1h | 18/05/2021 | 18/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 54 | 1h | 19/05/2021 | 19/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 55 | 1h | 19/05/2021 | 19/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 58 | 1h | 09/05/2021 | 09/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 119 | 1h | 15/05/2021 | 15/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 120 | 1h | 29/05/2021 | 29/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 121 | 1h | 21/05/2021 | 21/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 121 | 1h | 22/05/2021 | 22/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 122 | 1h | 30/05/2021 | 30/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 123 | 1h | 29/05/2021 | 29/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 126 | 1h | 17/05/2021 | 17/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 192 | 1h | 26/05/2021 | 26/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 229 | 1h | 08/05/2021 | 08/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 233 | 30 sec | 23/05/2021 | 23/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 235 | 1h | 11/05/2021 | 11/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 236 | 1h | 24/05/2021 | 24/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 238 | 1h | 25/05/2021 | 25/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 245 | 1h | 28/05/2021 | 28/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 251 | 1h | 10/05/2021 | 10/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 252 | 1h | 30/05/2021 | 30/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 363 | 1h | 16/05/2021 | 16/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 364 | 1h | 28/05/2021 | 28/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 365 | 1h | 01/05/2021 | 01/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 365 | 1h | 02/05/2021 | 02/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 366 | 1h | 04/05/2021 | 04/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 399 | 1h | 20/05/2021 | 20/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 400 | 1h | 05/05/2021 | 05/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 426 | 1h | 27/05/2021 | 27/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 427 | 1h | 03/05/2021 | 03/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 428 | 1h | 05/05/2021 | 05/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 429 | 1h | 12/05/2021 | 12/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 430 | 1h | 13/05/2021 | 13/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 433 | 1h | 14/05/2021 | 14/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 435 | 1h | 18/05/2021 | 18/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 437 | 1h | 19/05/2021 | 19/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 439 | 1h | 23/05/2021 | 23/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |
| 440 | 1h | 24/05/2021 | 24/05/2021 | Yehudit Mandelboim & Sitara Alayev | 129,130,134 |

Total: 39h \* 2 people = 78h